## Slide 1: Ptool Development Team Stand-up
Human Factors Engineering (HFE)
Office of Health Informatics (OHI) (10P2)
Veterans Health Administration (VHA)
Facilitated by: Ross Speir and Kyle Maddox
November 7, 2019

## Slide 2: Agenda
Updates
  Core Team Recruitment
Discussion: Focused Development
Briefing: Human Centered Design & Rapid Prototyping
  Purpose
  Goals
  Expected Outcomes
Discussion: Dates and Team for Rapid Prototyping Workshop
  Palo Alto VAMC Site Visit
  My HealtheVet Patient Generated Data Portal
Exercise: Prioritize User Needs
Questions

## Slide 3: Updates: Core Team Recruitment
Required Team Members
CAC – for CPRS/VISTA and Reminder Dialog expertise.
  V9/TVHS has agreed to have a CAC join our team; waiting for specific individual.
Informaticist – for analytics, data warehouse and SharePoint dashboard design expertise.
  FHIC or one of our tentative candidates.

## Slide 4: Discussion
Could we develop the clinician facing component while we continue looking for Informaticist to join team for the dashboard?

## Slide 5
Human-Centered Design

## Slide 6: Briefing: Rapid Prototyping
Iterative approach to the design stage of an application or website; goal is to improve the design via multiple quick cycles of iteration and evaluation. ~7 weeks from workshop to qual test.
MVP
Prototyping
Feedback
Improvement
  Purpose of Workshop:
  Prioritize: user needs and requirements
  Prototype: translating ideas into functional representation
  Review: developed evaluation strategy
  Refine: identified backlog of unmet user and stakeholder needs (Pareto Principle)

## Slide 7: Briefing: Rapid Prototyping
Rapid Prototyping Goals:
Quick prototyping to generate progress
  Goal is to have a short cycle of 2-weeks or so at a time
Team focused on high prioritized/core features
  Focus on critical features; Pareto Principle: 20% of features deliver 80% of impact
Focused on End-user
Collaborative development and feedback
Discover development risks early, saving us time and resources.

## Slide 8: Briefing: Rapid Prototyping
Rapid Prototyping Expected Outcomes:
Lo-fidelity Ptool prototype to take to the field
  “Paper” prototype -> wizard-of-oz technique
  Wireframe -> visually representative, not interactive
  Mockup -> lo-fidelity prototype, interactive but not finished
Feedback and Evaluation strategy
  Each core team member might be asked to gather feedback from prospective end-users
Structure to facilitate iterative development and backlog

## Slide 9: Discussion
Who should attend the rapid prototyping workshop?
HFE (Kyle and Ross)
CAC (TVHS)
Informaticist (Elliott)
Mental Health SME (Clinical > Dr. Lindley; Admin > Michelle?)
Systems Engineer (Dr. Burke)
Interaction Designer (Russ Beebe)
Best dates for rapid prototyping?
IRDC (Nashville) > prototyping workshop (November 18 – 21 or December 16 – 19?)
Palo Alto > field site for qualitative evaluation
  Tentatively 7 weeks out from rapid prototyping workshop
Availability for My HealtheVet call?

## Slide 10: Exercise: Prioritizing User Needs
“A user need statement is an actionable problem statement used to summarize who a particular user is, the user’s need, and why the need is important to that user.
It defines what you want to solve before you move on to generating potential solutions, in order to
1) condense your perspective on the problem, and
2) provide a metric for success to be used throughout the human-centered design process.”
- Nielsen/Norman Group

## Slide 11: TVHS Discovered Design Objectives
Reduce patient drop-outs
Minimize documentation burden
  Document/data duplication
Treatment recommendations should be useful and not proscriptive – will help with adoption
  Align to providers skillset
Support SAIL metrics
Ensure quality analytics
Tool should promote better communication with the patient
Facilitate equity of care at CBOCs
Avoid overloading users with data; be succinct and actionable
Support staffing needs analysis
Provide measures that facilitate post-discharge treatment window timeframe/activities
Should share data with CPRS
Should utilize a generic and collaborative intake that providers build on collaboratively over time
  Increases transparency and reduces Veteran’s need to repeat their story

## Slide 12: Questions?

## Slide 13: For More Information
Study Series Lead(s):
Kyle Maddox (VHA OHI HFE, Kyle.Maddox@va.gov) Ross Speir, (VHA OHI HFE, Ross.Speir@va.gov)
HFE Points of Contact:
Kurt Ruark, HFE Acting Director (Kurt.Ruark@va.gov)
13